|  | Business Case SID 0804824 010-2 Component Individual Report – (2025 MOD008925 TRI1 F01ARP) |  |  |  |
| --- | --- | --- | --- | --- |

Table of Contents

Executive Summary	3

Current State Assessment	4

Users	4

PHP Systems	4

Label Printer	4

Business Need	5

Minimal Update	5

Partial Modernisation	5

Full Replacement	5

SWOT Analysis	6

Cost Benefit Analysis	7

Risk Assessment	8

TimeLine	9

Conclusion	11

Why Not Minimal Update?	12

Why Not Full Replacement?	12

Partial Modernisation Advantages	12

Next Steps	12

|  | Executive Summary UK Fruit operates two interdependent PHP applications (StockTrackProLite and WarehouseProLite) alongside a standalone Microsoft Access label printing system (FruitLabels). All systems have reached end-of-life status, creating operational, security and compliance risks that threaten business continuity. This report will make the business case for partial modernization. |  |  |  |
| --- | --- | --- | --- | --- |

| # Current State Assessment ## Users System users identified as Office Staff (Julie, Becky, Jerry) and Warehouse Operations (Ben, Warehouse and QA Team). Charlie Dod is identified as the Company Director. See Appendix Meeting Notes. ## PHP Systems The existing infrastructure comprises procedural PHP 5.6 code using deprecated mysql_* extensions, connecting to a shared MariaDB database. PHP 5.6 reached end-of-life in January 2019. According to industry research 38% of organisations continue deploying applications using end-of-life PHP versions, exposing themselves to compounding vulnerabilities (Zend, 2025). The systems exhibit severe technical debt with hard-coded root database credentials, authentication is broken, no audit trails and no CSRF protection. Research indicates organisations accumulating technical debt pay an additional 20% on project costs whilst 40% of the technology value becomes consumed by this debt (McKinsey, 2023). |  |
| --- | --- |
| ## Label Printer FruitLabels operates in isolation on Windows XP device, requiring manual data synchronisation between systems. This creates duplication, data drift risks, and operational inefficiency. The label printer experiences frequent crashes, and staff waste significant time re-entering product information across systems. |  |  |

| # Business Need Business process alignment shows no supplier master data (manually re-typed per transaction), unfiltered massive lists requiring manual scrolling, no input validation causing frequent errors, variance approval workflows lacking context preservation, and manual QA decision-making without range validation. Order creation decrements stock without database transactions, enabling race conditions that corrupt inventory accuracy. Comella-Dorda et al. (2000) identify that legacy systems lacking transactional integrity create 'degraded system functionality with respect to business operations'. Backup processes are unknown. The current need for change is the software architecture hinders many daily business activities # Solutions ## Minimal Update Apply targeted fixes whilst maintaining architecture. This addresses some vulnerabilities but leaves fundamental technical debt unresolved. Runtime remains unsupported without security patches. Estimated effort: 2-3 weeks. Does not address identified issues. ## Partial Modernisation Consolidate applications into unified PHP codebase with database layer, password_hash authentication, CSRF protection, and transaction-wrapped business logic. Migrate FruitLabels data into codebase, eliminating manual synchronisation. Implement supplier master data, input validation, paginated filtering, and automated QA range validation. Retain existing UI patterns to minimise training impact. Introduce Git version control. Estimated effort: 4-6 weeks. Lifespan: 5-7 years with maintenance. ## Full Replacement Rebuild using modern framework (Laravel/Symfony) with microservices architecture, REST APIs, and contemporary frontend (React/Vue). Maximum flexibility and scalability but highest risk. 12+ month timeline, complete staff retraining, parallel-run complexity, and potential scope creep. Comella-Dorda et al. (2000) warn that replacement requires extensive testing of the new system. . Estimated effort: 12 Months. |  |
| --- | --- |

# SWOT Analysis Strengths. Technical Strengths; Organisational Strengths. Functionality: Appendix includes ERD, file-by-file review, and business process mapping; Documented pain points: Meeting notes. Unified PHP data model; Small user base. Familiar technology stack: PHP and MariaDB; Clear stakeholder engagement. Weaknesses. Technical Weaknesses; Organisational Weaknesses. Critical security vulnerabilities; Absent IT capability: No active IT support. Integration gaps: FruitLabels operates standalone; Knowledge vacuum: Former IT departure. Legacy runtime: Cannot upgrade PHP without code refactoring; Generic warehouse logins: Prevent audit. Data quality issues: Unvalidated input, duplicate SKUs, manual entry; Change management: Some staff unaware. Opportunities. Technical Opportunities; Business Opportunities. Security compliance achievement: Modern authentication, RBAC, audit logging establish GDPR compliance; Operational efficiency: Integrated label printing, supplier dropdowns, variance workflow. Platform sustainability: PHP 8.x provides multiyear support; Enhanced reporting capabilities: Automated sales analytics, top customer reports. Label system integration: FruitLabels unified platform eliminates manual synchronisation; Competitive: System enables faster processing and improved accuracy. Solid Foundation: Enables future development. Threats. Technical Threats; Business Threats. Development complexity underestimation: Refactoring may reveal hidden dependencies; User resistance to change: Comfortable with current workflows. Data migration risks: Reconciling Latin1/UTF-8; Regulatory changes. Third-party dependency vulnerabilities:Expands attack surface; Key stakeholder departure: If Ben or Julie leave requirements knowledge is lost.

# Cost Benefit Analysis Functional Point Analysis. Component; Low; Avg; High. External Inputs (EI); 3; 4; 6. External Output (EO); 4; 5; 7. External Inquiries (EQ); 3; 4; 6. Interal Logical Files (ILF); 7; 10; 15. External Interface Files (EIF); 5; 7; 10. UFP; 277. Function Type; Count; UFP Points. EI; 14; 57. EO; 10; 53. EQ; 11; 43. ILF; 13; 124. EIF; 0; 0. Sum GSC - DI (Degree of Influence); 45. VAF; 1.1. AFP (Adjusted Function Points); 304.7. Productivity Rate; 7. Effort; 2132.9. Cost per hour; 55. Cost; 117310. Please see full explainer in Appendix for Function Point Analysis. The cost of £117310 for the full system is high, but this includes all the additional items (such as backups and deployment) listed in the Check list (see Appendix) which calculates to around 2133 Hours Work. Given the replacement of the FruitLabel system, Peters role should be entirely freed. Assuming a modest improvement from all other identified staff return on Investment on staff cost alone should be less than two years. Give the 5+ years of support this represents very good value return.

# Risk Assessment Risk; Likelihood; Impact; Mitigation. Development delays; Medium; Medium; Phased delivery with MVP prioritisation, twice weekly sprint reviews (Valuelabs, 2024). User resistance; Low; Medium; Early stakeholder engagement (meeting), familiar workflows preserved. Data migration issues; Low; High; Thorough testing on DB copy, rollback plan, run validation. Budget overrun; Medium; Medium; Costing model used to indicate costs. Security exposure (Legal); Medium; High; Restrict public access until GDPR Compliant / Security Fixes in place.

Possible projected risks and mitigations

| # TimeLine Expanded phases information in Appendix Phase 1: Establish PHP 8 environment, implement PDO layer, migrate authentication. (Week 1+2) Phase 2: Consolidate applications, implement transaction safety, integrate FruitLabels. (Week 3) Phase 3: Add enhancements (supplier management, validation, filtering). (Week 4) Phase 4: Testing (Week 5) Phase 5: Documentation, Deployment. (Week 6) Required Resources No additional resources beyond cost model are required as the infrastructure is already in place. A period of User Acceptance Testing will be required. |  |
| --- | --- |

| # Conclusion Continuing with unsupported PHP 5.6 infrastructure is untenable. Research indicates technical debt will cost organisations $5 trillion in lost productivity by 2030 if left unchecked (Quinnox, 2025). Partial modernisation delivers immediate security remediation, operational efficiency gains, and sustainable five-year platform whilst controlling cost and risk. Full replacement defers value delivery 12+ months with substantially higher execution risk. |  |
| --- | --- |

| Recommendation: partial modernisation This recommendation is driven by three imperatives: • Eliminating critical security vulnerabilities inherent in unsupported runtime. • Establishing sustainable technical foundation for 5+ year horizon. • Delivering immediate operational improvements. ## Why Not Minimal Update? Patching code provides false security as runtime has unfixable vulnerabilities. Comella-Dorda et al. (2000) demonstrate that approaches wrapping legacy systems fail to address underlying debt. Effort yields minimal lifespan extension and technical debt compounds. McKinsey (2023) research indicates technical debt accounts for 40% of IT balance sheets. ## Why Not Full Replacement? Rebuild imposes 12+ month timeline delaying value realisation whilst security exposure persists. Staff retraining requirements disrupt operations Abd Razak et al. (2022) demonstrate that successful legacy modernisation must consider non-technical organisational requirements. Modern frameworks introduce unnecessary complexity for straightforward CRUD operations. Opportunity cost is significant with capital better deployed to core business initiatives. Requirements uncertainty invites scope creep and budget overruns. Research indicates poor technical debt practices correlate with 40% higher likelihood of cancelled replacement projects (AgileEngine, 2025). ## Partial Modernisation Advantages • Delivers security remediation immediately. • Preserves workflow familiarity reducing training burden and user resistance. • Manageable timeline maintains stakeholder confidence whilst controlling cash flow impact. • Established patterns (PHP, MariaDB) use existing infrastructure. • Operations receive stability and efficiency improvements. • Management gains compliance and risk reduction. • IT establishes maintainable platform enabling future enhancement. ## Next Steps Secure budget approval, procure development partners (October 2025), commence Phase 1 (November 2025), target production deployment (December 2025). |  |
| --- | --- |

# References

Abd Razak, N.F., Bakar, N.A.A., Abdullah, W.S.W. and Jais, J. (2022) 'A qualitative study of legacy systems modernisation for citizen-centric digital government', Sustainability, 14(17), p.10951. Available at: https://doi.org/10.3390/su141710951

AgileEngine (2025) Technical debt and modernization: three lessons learned. Available at: https://agileengine.com/technical-debt-and-modernization-three-lessons-learned/ (Accessed: 30 October 2025).

Comella-Dorda, S., Wallnau, K., Seacord, R.C. and Robert, J. (2000) A survey of legacy system modernization approaches. Technical Report CMU/SEI-2000-TN-003. Pittsburgh, PA: Software Engineering Institute, Carnegie Mellon University.

McKinsey (2023) 'Breaking technical debt's vicious cycle to modernize your business', McKinsey Digital. Available at: https://www.mckinsey.com/capabilities/mckinsey-digital/our-insights/breaking-technical-debts-vicious-cycle-to-modernize-your-business (Accessed: 29 October 2025).

Quinnox (2025) Maximizing ROI: The hidden costs of not modernizing your applications. Available at: https://www.quinnox.com/blogs/modernize-legacy-systems-for-roi/ (Accessed: 29 October 2025).

Valuelabs (2024) Legacy modernization: A comprehensive guide. Available at: https://www.valuelabs.com/resources/blog/modernization/legacy-modernization/ (Accessed: 29 October 2025).

Zend (2025) PHP security. Available at: https://www.zend.com/resources/php-security (Accessed: 29 October 2025).

# Appendix
(Recommend using Navigation pane under View)

Contents

Appendix	1

Overview – StockTrackProLite and WarehouseProLite	4

Key functionality	5

Technology stack and dependencies	6

Project lifecycle stage	7

Architecture and data flow (big picture)	8

UKF database (schema summary)	9

High‑level file responsibilities	10

StockTrackProLite	10

WarehouseProLite	10

Shared Assets	11

Cross‑cutting code review (current processes and code)	12

Security and compliance	12

Maintainability and modernization	12

Operations and processes (risks and bottlenecks)	12

File‑by‑file issues and recommendations	13

StockTrackProLite	13

WarehouseProLite	15

UKF.sql	16

UKF MariaDB ERD 	18

UKF MariaDB Mermaid	19

Overview – FruitLabels	23

Key functionality	24

Technology stack and dependencies	25

Project lifecycle stage	26

Security and compliance	26

High-level responsibilities	27

FruitLabels Access ERD  	28

FruitLabels Access Mermaid	29

Code review (including risks and bottlenecks)	30

Suggested MariaDB target model	31

Business Process Alignment	32

End-to-end overview	32

Roles	32

StockTrackProLite (front-office)	32

WarehouseProLite (warehouse)	33

FruitLabels	34

Cross-system handoffs and data flows	35

Controls, risks, and gaps (process lens)	35

Outputs and KPIs	36

Function Point Analysis	37

Assumptions	37

Internal Logical Files (ILF)	37

External Interface Files (EIF)	38

External Inputs (EI)	38

External Outputs (EO)	38

External Inquiries (EQ)	39

Totals	39

What is included in each category	39

Putnam Software Life Cycle	41

Strategic Requirements:	43

Unified modernization checklist for single codebase on PHP 8	44

Legacy Systems Consultation Meeting Summary	48

# Overview – StockTrackProLite and WarehouseProLite

Two small legacy PHP applications share a single MariaDB schema:

- StockTrackProLite: front-office inventory, products, customers, orders, reports.

- WarehouseProLite: warehouse operations, deliveries, adjustments, QA samples, stocktakes, reports.

Both apps are procedural PHP 5.6 pages with shared includes, inline SQL using deprecated mysql_* APIs, and minimal validation/auth. They point to the same database created by UKF.sql. There’s no Composer or framework; pages are routed by filename.

## Key functionality

- StockTrackProLite

- Products CRUD (SKU, price, stock, category).

- Customers CRUD.

- Orders (new, view, list) with stock decrement on order save.

- Dashboard KPIs and recent orders.

- Reports: monthly sales chart, top customers, low stock list.

- WarehouseProLite

- Deliveries (record, edit, delete) with product linkage.

- Stock adjustments (reasons: damage, writeoff, correction, QA sample).

- QA sample logging and pass/fail reporting.

- Stocktakes (start, list, view).

- Dashboard KPIs and warehouse reports.

- Authentication against wh_users (MD5 passwords).

## Technology stack and dependencies

- Application language: PHP 5.6.40 (EOL).

- Web server: Apache 2.4 (bundled).

- Database: MariaDB 10.4.x (schema dump in UKF.sql).

- Database access: legacy mysql_* extension (deprecated; not available in PHP 7+).

- Client libraries:

- StockTrackProLite: jQuery 1.11.3 (HTTP).

- Chart.js 1.0.2 (HTTP) for reports.

- Character set: App connects with mysql_set_charset('utf8'); DB tables are latin1_swedish_ci in the dump.

Note: PHP is not on PATH runtime uses bundled server PHP (non-CLI workflows).

## Project lifecycle stage

- Status: Legacy/maintenance with end-of-life runtime (PHP 5.6). Security posture is weak (plain root DB access, no password in code, MD5 auth, no CSRF).

- Operational risk: High if put on public networks, acceptable for closed demo/lab environments only.

- Modernization: Strongly recommended

## Architecture and data flow (big picture)

- Page-per-feature pattern:

- include db.php (connect) and header.php (session/UI).

- handle GET/POST at top (insert/update/delete).

- redirect after POST with ?msg= flag.

- render simple HTML table/form views; footer.php closes.

- Shared database: apps read/write the same entities (products, customers, orders, deliveries, adjustments, QA samples).

- Minimal business logic lives inline in pages (e.g. stock decrement when saving an order).

## UKF database (schema summary)

- Database: stocktrackpro (latin1).

- Core tables and relationships:

- products (id, sku, name, category_id, price, stock) -> categories(id).

- customers (id, name, phone, email, address).

- orders (id, customer_id, order_date, total) -> customers(id).

- order_items (id, order_id, product_id, quantity, price) -> orders(id), products(id).

- deliveries (id, product_id, qty, received_at, supplier_ref, note) -> products(id).

- adjustments (id, product_id, qty_delta, reason, approved_by, created_at) -> products(id), wh_users(id).

- qa_samples (… typical QA fields; referenced in app).

- wh_users (id, username, password MD5, role) for WarehouseProLite auth.

- Data: Includes sample data for all entities, with realistic volumes for testing.

- Observations:

- Collation is latin1; app emits UTF‑8 which may cause mojibake for non-ASCII.

- No row-level security; foreign keys present for core relations.

- No migrations/versioning artifacts; state managed via raw SQL dump.

## High‑level file responsibilities

### StockTrackProLite

- db.php — Open MySQL connection (root/no password), set charset.

- header.php — session_start(), page header/nav.

- footer.php — footer, loads jQuery, highlights active nav.

- index.php — login page; redirects to dashboard if “logged in”.

- login.php — accepts any credentials; sets session; redirects to dashboard.

- logout.php — clear session (typical pattern; present in nav).

- dashboard.php — KPI queries and recent orders table.

- products.php — list products with category name; links to edit/delete.

- add_product.php — create product; category dropdown; redirect with msg.

- product_edit.php — edit product by id (int cast).

- product_delete.php — delete product by id; redirect with msg.

- customers.php — list; flash messages; links to add/edit/delete.

- customer_delete.php — CRUD actions.

- orders.php — list orders joined with customers.

- order_new.php — create order: reads posted quantities; decrements stock; inserts order and items.

- order_view.php — show header and lines with totals.

- reports.php — monthly revenues chart (Chart.js v1), top customers, low stock.

- process_product.php — unused/older insert example (unsafe, duplicated).

### WarehouseProLite

- db.php — same DB connection as above.

- auth.php — session gate for authenticated routes.

- header.php — page header/nav; active link detection; loads CSS.

- footer.php — page footer (similar pattern).

- index.php — login page with error flag.

- login.php — validates against wh_users using MD5; sets wh_user session.

- logout.php — clear warehouse session.

- dashboard.php — KPI counters: deliveries, today, adjustments (30d), QA fails (30d).

- deliveries.php — list deliveries; flash messages; links to add/edit/delete.

- delivery_add.php/delivery_edit.php/delivery_delete.php — CRUD for deliveries.

- adjustments.php/adjustment_add.php/adjustment_delete.php — stock adjustments.

- qa_samples.php/qa_add.php/qa_edit.php/qa_delete.php — QA sample logging.

- stocktake_new.php/stocktakes.php/stocktake_view.php — stocktake workflows.

- reports.php — warehouse reports (pattern similar to StockTrack).

### Shared Assets

Shared asset folders contain style.css and a logo PNG in each app.

## Cross‑cutting code review (current processes and code)

### Security and compliance

- DB creds: root/no password; connection string embedded in source.

- Auth:  - StockTrackProLite: accepts any credentials (effectively no auth).

- WarehouseProLite: MD5 password hash (broken), no rate limits, no account lockout, no session regeneration on login, no CSRF (Cross-Site Request Forgery) protection.

- Input handling: Manual escaping via mysql_real_escape_string for strings; ints cast via (int); many fields (e.g., price) interpolated directly. Risk of SQL injection in places using unescaped values or legacy files.

- Transport: External scripts loaded via HTTP (jQuery, Chart.js) - mixed content and MITM risk.

- Session: No SameSite/secure flags set; session fixation risk; no CSRF tokens on forms.

- PII: Customers table holds address/email/phone; no explicit privacy controls.

### Maintainability and modernization

- Deprecated mysql_* API ties code to PHP 5.x prevents upgrade.

- No Composer, autoloading, or dependency management.

- Inline SQL and HTML; minimal separation of concerns; duplicated patterns.

- No automated tests, linting, or CI; changes risky to deploy.

- Latin1 DB vs UTF-8 output can cause encoding issues; inconsistent collations.

- No configuration abstraction (env vars); environment-specific settings in code.

### Operations and processes (risks and bottlenecks)

- Manual local run; no documented deployment pipeline.

- No secrets management.

- No logging beyond echo/var_dump; no error monitoring.

- No database migrations; updates require full dump import or ad-hoc SQL.

- No backup/restore automation or retention policy.

## File‑by‑file issues and recommendations

### StockTrackProLite

- db.php

- Security: Hard-coded root/no password; uses deprecated mysql_*; no error handling.

- Maintainability: No config/env separation; no retry/backoff.

- Recommendation: Centralize configuration (env file), migrate to PDO/MySQLi, add error handling; remove root dependency.

- header.php

- Security: session_start without secure cookie flags; no auth check.

- Maintainability: Direct output coupling; nav duplication across apps.

- Recommendation: Regenerate session on login; set cookie params; introduce minimal layout function or include constants.

- footer.php

- Security: Loads jQuery via HTTP (no SRI).

- Recommendation: Pin to HTTPS with SRI or self-host; remove inline DOM-matching if not needed.

- index.php

- Security: No CSRF; no real auth linkage.

- Operational: Exposes login form that always succeeds (via login.php behavior).

- Recommendation: Implement real auth or gate the app behind a reverse proxy.

- login.php

- Security: Accepts any credentials; session fixation risk; no throttling.

- Recommendation: Replace with real auth or restrict app scope; regenerate session id; add rate limiting.

- logout.php

- Recommendation: Ensure session data is fully destroyed and cookies invalidated.

- dashboard.php

- Maintainability: Inline SQL; no error checks.

- Performance: Simple counts OK; indexes assumed.

- Recommendation: Wrap common KPI queries; migrate to parameterized queries.

- products.php

- Security: Outputs data with proper htmlspecialchars; OK. Uses legacy mysql_*.

- Recommendation: Support pagination for large lists; migrate DB calls.

- add_product.php

- Security: Escapes strings; numeric casts done; lacks CSRF; no server-side validation for ranges.

- Recommendation: Add CSRF token; validate min/max; handle SQL errors and show flash with reasons.

- product_edit.php

- Same issues as add_product; ensure selected category id exists.

- product_delete.php

- Security: No CSRF on destructive action; no soft-delete.

- Recommendation: Add CSRF; optionally soft-delete; confirm server-side.

- customers.php, customer_* files

- Security: Similar CRUD concerns; PII handling.

- Recommendation: Validate emails, normalize phone; audit logging for deletes.

- orders.php

- Maintainability: Large list; consider pagination; ensure date/timezone handling.

- order_new.php

- Security: No CSRF; no transactional integrity.

- Data integrity: Stock decremented without wrapping in DB transaction; race conditions can leave inconsistent stock/order_items.

- Recommendation: Use DB transaction across order insert, item inserts, and stock updates; validate available stock; CSRF token.

- order_view.php

- Fine for read-only; ensure htmlspecialchars on all text (present).

- reports.php

- Security: Loads Chart.js via HTTP; no SRI.

- Data: Aggregations assume complete data; ok for demo.

- Recommendation: HTTPS/SRI; server-side caching if heavy.

- process_product.php

- Security: Unsafe insert without escaping/validation; duplicate responsibility.

- Recommendation: Remove or replace with add_product.php flow.

### WarehouseProLite

- db.php

- Same as StockTrack: hard-coded root/no password; legacy API.

- auth.php

- Security: Minimal session gate; no role checks per page, no session regeneration.

- Recommendation: Regenerate session id on login; add role enforcement utilities.

- header.php

- Maintainability: Repeated active-link logic; could be simplified; no auth include here (ensure pages include auth explicitly).

- index.php

- Security: Plain login form; no CSRF; error flag disclosure acceptable.

- login.php

- Security: MD5 password; vulnerable to dictionary attacks; no rate limit; SQL interpolation uses mysql_real_escape_string but still legacy.

- Recommendation: Migrate to password_hash()/password_verify() on modern PHP; add rate limiting and lockouts; move to prepared statements.

- logout.php

- Ensure full session destruction and cookie invalidation.

- dashboard.php

- Same KPI design; fine; migrate DB calls.

- deliveries.php

- Security: No CSRF on delete links; assumes related product exists.

- Operational: Add pagination and date filters.

- delivery_add.php/delivery_edit.php/delivery_delete.php

- Security: CSRF missing; validation for qty/date; ensure stock increment/decrement rules are consistent and transactional where applicable.

- adjustments.php / adjustment_add.php / adjustment_delete.php

- Integrity: Adjustments should ideally write to a ledger and reconcile stock atomically.

- Security: CSRF missing; approval flow not enforced.

- qa_samples.php / qa_* files

- Data integrity: Define allowed value sets; validate timestamps; ensure product linkage.

- Security: CSRF missing.

- stocktake_new.php / stocktakes.php / stocktake_view.php

- Process: Need clear “freeze” and “reconcile” steps to avoid drift; transactions recommended.

- UX: Provide status visibility for open/closed stocktakes.

- reports.php

- Similar to StockTrack; check performance and aggregation windows.

- assets/style.css, logos

- Fine; no security concerns.

### UKF.sql

- Security: latin1 collation; no least-privilege DB users; no password policy.

- Maintainability: No migration/versioning; dump only.

- Recommendation: Move to utf8mb4; add application DB user (least privilege); introduce migration tooling in modernization.

Operational process review

- Development: Manual local usage; no scripts to bootstrap DB except the dump; no seed scripts or reset commands.

- Build/test: No automated tests, static analysis, or code style checks.

- Deployment: No packaging, environment configuration, or CI/CD defined.

- Monitoring: No logging, error tracking, or health endpoints.

- Data: No backup/restore procedures described; no archival/retention guidance.

### UKF MariaDB ERD

### UKF MariaDB Mermaid

erDiagram

direction TB

categories {

int id PK ""

varchar name  ""

text description  ""

}

products {

int id PK ""

varchar sku  ""

varchar name  ""

int category_id FK ""

decimal price  ""

int stock  ""

}

deliveries {

int id PK ""

int product_id FK ""

int qty  ""

datetime received_at  ""

varchar supplier_ref  ""

text note  ""

}

order_items {

int id PK ""

int order_id FK ""

int product_id FK ""

int quantity  ""

decimal price  ""

}

adjustments {

int id PK ""

int product_id FK ""

int qty_delta  ""

varchar reason  ""

int approved_by FK ""

datetime created_at  ""

}

qa_samples {

int id PK ""

int product_id FK ""

datetime sample_time  ""

decimal brix  ""

decimal firmness  ""

varchar passed  ""

int tech_id FK ""

text notes  ""

}

stock_take_lines {

int id PK ""

int stock_take_id FK ""

int product_id FK ""

int counted_qty  ""

}

customers {

int id PK ""

varchar name  ""

varchar phone  ""

varchar email  ""

text address  ""

}

orders {

int id PK ""

int customer_id FK ""

datetime order_date  ""

decimal total  ""

}

wh_users {

int id PK ""

varchar username  ""

varchar password  ""

varchar role  ""

}

stock_takes {

int id PK ""

datetime started_at  ""

datetime closed_at  ""

int clerk_id FK ""

varchar status  ""

}

categories||--o{products:"has"

products||--o{deliveries:"supplies"

products||--o{order_items:"contains"

products||--o{adjustments:"adjusts"

products||--o{qa_samples:"sampled"

products||--o{stock_take_lines:"counted"

customers||--o{orders:"places"

orders||--o{order_items:"includes"

wh_users||--o{adjustments:"approves"

wh_users||--o{qa_samples:"tests"

wh_users||--o{stock_takes:"performs"

stock_takes||--o{stock_take_lines:"has"

# Overview – FruitLabels

- Purpose: Small standalone Microsoft Access database used to produce barcode labels for stock control. Staff manually copied product info from the UKF database into this file that produces barcode labels and logs each print job.

- Scope: Two tables: Products (label settings per SKU) and PrintLog (print history). No enforced foreign keys; logical link via SKU.

## Key functionality

- Label metadata per SKU:

- Name, Category, Country, Class for printed text.

- PackUOM and DefaultPackWeight for weight/quantity display.

- BestBeforeDays to derive best‑before from PackDate at print time.

- LotPrefix for building a printed lot code.

- BarcodeSymbology to choose barcode type (e.g., EAN‑13 vs Code128).

- GTIN-13 text field holding the 12‑digit base to compute the EAN‑13 check digit.

- Print job logging:

- Records SKU, Copies, PackDate, PrintedAt timestamp, and PrinterName for traceability.

## Technology stack and dependencies

- File format: Access .mdb (Jet 4.0).

- Providers/drivers:

- Legacy: Microsoft Jet OLE DB 4.0 (32‑bit).

- Modern access: Microsoft Access Database Engine (ACE OLE DB 12/16) or ODBC “Microsoft Access Driver (*.mdb, *.accdb)”.

- Integration options:

- Short term: Read via ODBC/ACE from PHP 8 if needed.

- Preferred: Migrate tables and history into MariaDB and retire the .mdb.

## Project lifecycle stage

- Status: Legacy, standalone, manual data entry, no live sync with UKF. EOL tooling (Office 2003/Jet). High operational risk if kept in production; suitable as a historical source for migration.

## Security and compliance

- Standalone device Isolated from network and Internet connectivity due to extreme risk of unsupported OS, application software etc.

## High-level responsibilities

- Products (PK: SKU)

- SKU (Text 16) — primary key (e.g., LF-APL-001).

- Name (Text 100), Category (Text 60), Country (Text 40), Class (Text 10).

- PackUOM (Text 8), DefaultPackWeight (Int).

- BestBeforeDays (SmallInt) — for PackDate + N days.

- LotPrefix (Text 12).

- BarcodeSymbology (Text 20) — label barcode type.

- GTIN-13 (Text 12) — likely 12‑digit base for EAN‑13.

- Notes (Text) — free‑form.

- PrintLog (PK: PrintID)

- PrintID (Int identity), SKU (Text 16), Copies (Int).

- PackDate (Date/Time) — production/pack date on label.

- PrintedAt (Date/Time) — when the job printed.

- PrinterName (Text 80) — Windows printer target.

## FruitLabels Access ERD

## FruitLabels Access Mermaid

erDiagram

PRODUCTS {

string(16) SKU PK ""

string(100) Name ""

string(60) Category ""

string(40) Country ""

string(10) Class ""

string(8) PackUOM ""

int DefaultPackWeight ""

smallint BestBeforeDays ""

string(12) LotPrefix ""

string(20) BarcodeSymbology ""

string(12) GTIN_13 ""

text Notes ""

}

PRINTLOG {

int PrintID PK ""

string(16) SKU ""

int Copies ""

datetime PackDate ""

datetime PrintedAt ""

string(80) PrinterName ""

}

PRODUCTS||--o{PRINTLOG:"SKU"

## Code review (including risks and bottlenecks)

- Security and compliance

- No referential integrity: PrintLog.SKU not constrained to Products.SKU.

- No access control/audit beyond PrinterName; no user identity captured.

- GTIN handling unspecified; ensure correct EAN‑13 check digit computation and consistent length (base 12 vs full 13).

- No PII observed; low privacy risk.

- Data integrity and modelling

- “GTIN-13” column name contains a hyphen (problematic for SQL portability). Rename to gtin13 or gtin_base on migration.

- Free‑text fields (Category, Country, Class) invite drift from UKF; not normalized.

- Nullability allows incomplete label settings (e.g., NULL SKU allowed in Products per dump), risking unusable records.

- Copies lacks a positive constraint; PackDate/PrintedAt may be NULLable (Access doesn’t enforce here).

- No indexes beyond PKs; PrintLog likely needs indexes on SKU, PrintedAt for reporting.

- Maintainability and modernization

- Manual UKF-to-Access copy leads to stale/mismatched data; unify under one source of truth.

- Jet/ACE provider/bitness friction on modern systems; brittle runtime dependency.

## Suggested MariaDB target model

- label_product_settings: sku (or product_id FK), pack_uom, default_pack_weight, best_before_days, lot_prefix, barcode_symbology, gtin_base, notes.

- label_print_log: id, sku (or product_id FK), copies, pack_date, printed_at, printer_name, printed_by, payload_type, payload_value, template_version.

- Add generated fields/logic:

- best_before = pack_date + best_before_days.

- ean13 = gtin_base + Luhn check digit at print time.

- Operational recommendations

- Migrate Products into label_product_settings keyed to UKF product (prefer product_id, else SKU with strict sync).

- Migrate PrintLog for historical reporting or archive if not needed.

- During transition, if reading .mdb:

- Use 64‑bit ACE OLE DB/ODBC; ensure PHP pdo_odbc enabled.

- Normalize “GTIN-13” to a safe alias or project it as gtin13.

- In the unified PHP 8 app:

- Provide a label configuration UI tied to UKF products.

- Enforce FK constraints and validation; add indexes on (sku/product_id), printed_at.

- Record printed_by, payload_type (EAN13/Code128), and payload_value for reproducibility.

# Business Process Alignment

## End-to-end overview

- Trigger: Customer demand and inbound stock create the need to maintain products, receive deliveries, fulfill orders, print labels, and track inventory.

- Systems:

- StockTrackProLite (front-office): maintain products/customers, capture orders, basic sales/stock reports.

- WarehouseProLite (warehouse): receive and adjust stock, QA sampling, stocktakes, warehouse reports.

- FruitLabels (Access .mdb): configure label data per SKU and print barcodes; logs print events.

- Data: All operational data lives in the shared UKF MariaDB schema, except label configuration/print history held in FruitLabels.mdb (manually synced attributes).

## Roles

- Front Office/Customer Service: product/customer maintenance; order capture.

- Warehouse Manager: receive deliveries, perform adjustments, print labels, stocktake.

- Warehouse Operator: receive deliveries, print labels, stocktake.

- QA/Compliance: log QA samples and outcomes.

- Supervisor/Admin: oversee dashboards and reports.

## StockTrackProLite (front-office)

- Product setup and maintenance

- Inputs: Product name, category, country, class, price, stock, category assignment.

- Actions: Create/edit/delete products; monitor low stock via reports.

- Outputs: Product master data; stock reduced by orders.

- Data: products, categories.

- Customer management

- Inputs: Customer details (name, address, email, phone).

- Actions: Create/edit/delete customers.

- Outputs: Customer master data available for orders.

- Data: customers.

- Order entry and fulfillment

- Inputs: Customer selection, product selections, quantities.

- Actions: Create orders; system decrements product stock when saving order; view orders and order lines.

- Outputs: Confirmed order, updated on‑hand stock.

- Data: orders, order_items, products.stock.

- Front-office reporting

- Inputs: Existing transactional data.

- Actions: View dashboard KPIs (sales/low stock), monthly sales chart, top customers.

- Outputs: Operational insight for sales and replenishment.

- Data: aggregate queries across orders/order_items/products/customers.

## WarehouseProLite (warehouse)

- Receiving deliveries

- Inputs: Product, quantity, date/supplier reference, notes.

- Actions: Record inbound deliveries; optionally increment stock (pattern inferred from code).

- Outputs: Updated on‑hand stock and delivery history.

- Data: deliveries, products.stock.

- Stock adjustments

- Inputs: Product, quantity delta, reason (damage/write‑off/correction/QA).

- Actions: Apply adjustments to reconcile physical vs system stock.

- Outputs: Adjustment log; corrected on‑hand balances.

- Data: adjustments, products.stock.

- QA sampling

- Inputs: Product, sample details, pass/fail, notes.

- Actions: Record QA samples and outcomes; tie to stock control decisions.

- Outputs: QA history and failure counts for dashboards.

- Data: qa_samples.

- Stocktake

- Inputs: Initiate stocktake, capture counts by product.

- Actions: Start/list/view stocktakes; reconcile differences (where implemented).

- Outputs: Snapshot counts, reconciliation actions.

- Data: stocktake headers/lines (as present in schema), products.stock after reconciliation.

- Warehouse reporting

- Inputs: Deliveries, adjustments, QA data.

- Actions: View KPIs (e.g., deliveries today, adjustments 30d, QA fails 30d).

- Outputs: Operational insight for warehouse performance.

- Data: aggregate queries across deliveries/adjustments/qa_samples.

## FruitLabels

- Maintain label product settings

- Inputs: SKU, friendly name, category, country, class, pack UOM, default pack weight, best‑before days, lot prefix, barcode symbology, GTIN-13 base, notes.

- Actions: Manually enter or update per‑SKU label settings (copied from UKF products; no live sync).

- Outputs: Label configuration used at print time.

- Data: Products table (PK: SKU).

- Generate and print labels

- Inputs: Selected SKU, PackDate, Copies; printer selection.

- Actions: Compute label fields (e.g., Best Before = PackDate + BestBeforeDays; EAN‑13 check digit from GTIN base; lot code from LotPrefix + date/sequence); render barcode; print.

- Outputs: Printed label(s) with barcode and product details.

- Data: PrintLog row per job (PrintID, SKU, Copies, PackDate, PrintedAt, PrinterName).

- Traceability

- Inputs: Historical PrintLog.

- Actions: Review what was printed.

- Outputs: Basic audit trail (no user identity recorded).

- Data: PrintLog filtered by SKU/date.

## Cross-system handoffs and data flows

- UKF → FruitLabels (manual)

- Staff copy product attributes (Name, Country, Class) and SKU into FruitLabels.Products; enter label‑specific fields (BestBeforeDays, LotPrefix, BarcodeSymbology, GTIN base).

- Risk: Drift/staleness due to manual sync.

- StockTrackProLite → WarehouseProLite

- Orders reduce on‑hand stock; warehouse uses deliveries/adjustments/stocktakes to correct and replenish.

- Both read/write the same products and stock figures.

- FruitLabels → Warehouse operations

- Labels are applied at receiving/packing; barcodes used for stock control scanning (downstream systems), while this repo does not include scanner ingestion.

## Controls, risks, and gaps (process lens)

- Controls present

- Print activity is logged (PrintLog); operational events logged in deliveries/adjustments/orders.

- Warehouse pages require login; front-office pages largely open (as‑is). FruitLabels isolated but with no security.

- Key gaps

- No enforced referential integrity between FruitLabels.PrintLog and Products; no live integration with UKF product master.

- No enforced formatting or validation on data entry

- No user identity on PrintLog; limited auditability.

- Manual rekeying between systems; potential for mismatched SKU attributes and label errors.

- Inconsistent authentication across apps; no CSRF on operational forms.

- Typical exceptions

- Stock mismatches revealed by stocktake; resolved by adjustments.

- Label reprints for the same PackDate; additional PrintLog entries distinguish runs by PrintedAt.

## Outputs and KPIs

- Front office: sales totals by month, top customers, low stock.

- Warehouse: deliveries today, adjustments (rolling window), QA failures (rolling window).

- Labels: count of labels printed per SKU/date (via PrintLog).

# Function Point Analysis

Below is a concise Function Point Analysis (FPA) estimate for the unified PHP 8.x application, including the migrated FruitLabels scope. It lists what is counted in each FPA category and provides totals and assumptions.

### Assumptions

- FruitLabels.mdb is migrated into MariaDB.

- One unified app with role-based auth and shared dashboards.

- No external interface files remain.

- Complexity set by typical CRUD/report patterns.

### Internal Logical Files (ILF)

- Products (avg, 10)

- Categories (low, 7)

- Customers (avg, 10)

- Orders (avg, 10)

- Order Items (avg, 10)

- Deliveries (avg, 10)

- Adjustments (avg, 10)

- QA Samples (avg, 10)

- Stocktakes (headers) (avg, 10)

- Stocktake Lines (avg, 10)

- Users/Roles (low, 7)

- Label Product Settings (avg, 10)

- Label Print Log (avg, 10)

ILF subtotal: 13 items = 124 FP

### External Interface Files (EIF)

- None (FruitLabels becomes internal) = 0 FP

### External Inputs (EI)

- Authenticate user (login) (low, 3)

- Maintain products (avg, 4)

- Maintain customers (avg, 4)

- Maintain categories (low, 3)

- Order entry (header + lines) (high, 6)

- Receive delivery (avg, 4)

- Record stock adjustment (avg, 4)

- Record QA sample (avg, 4)

- Start stocktake (low, 3)

- Capture stocktake counts (avg, 4)

- Reconcile stocktake (high, 6)

- Maintain label settings (avg, 4)

- Trigger label print job (avg, 4)

- User management (create/update/disable) (avg, 4)

EI subtotal: 14 items = 57 FP

### External Outputs (EO)

- Unified dashboard KPIs (avg, 5)

- Monthly sales report/chart (avg, 5)

- Top customers report (avg, 5)

- Low stock report (avg, 5)

- Deliveries summary report (avg, 5)

- Adjustments summary report (avg, 5)

- QA failures (rolling) report (avg, 5)

- Stocktake variance report (high, 7)

- Order printable/summary (low, 4)

- Label print output (barcode rendering) (high, 7)

EO subtotal: 10 items = 53 FP

### External Inquiries (EQ)

- Product list/search (avg, 4)

- Customer list/search (avg, 4)

- Order list/filter (avg, 4)

- Order detail view (avg, 4)

- Delivery list/filter (avg, 4)

- Adjustment list (avg, 4)

- QA samples list (avg, 4)

- Stocktake list (avg, 4)

- Label print log list (avg, 4)

- Label settings list (avg, 4)

- Users list (low, 3)

EQ subtotal: 11 items = 43 FP

### GSC (Sum degrees of Influence)

- Unadjusted Function Points (UFP) = ILF 124 + EIF 0 + EI 57 + EO 53 + EQ 43 = 277 UFP

- Adjusted FP: VAF ≈ 1.10 → 277 × 1.10 ≈ 305 FP What the GSC are

In IFPUG Function Point Analysis, you rate 14 General System Characteristics for the application. Each is scored for “Degree of Influence” (DOI) from 0 to 5:

0 = Not present/no influence

1 = Incidental

2 = Moderate

3 = Average

4 = Significant

5 = Strong/widespread

The 14 GSCs:

Data communications

Distributed data processing

Performance

Heavily used configuration

Transaction rate

On‑line data entry

End‑user efficiency

On‑line update

Complex processing

Reusability

Installation ease

Operational ease

Multiple sites

Facilitate change

You sum the 14 ratings to get the Total Degree of Influence (TDI), sometimes called the GSC sum. Minimum is 0, maximum is 70.

How the GSC sum affects Adjusted FP

Compute Unadjusted Function Points (UFP) first (your 5 function types counted and weighted).

Compute TDI = sum of the 14 GSC ratings (0–70).

Compute the Value Adjustment Factor (VAF): VAF = 0.65 + 0.01 × TDI

Adjusted FP = UFP × VAF

Example with the numbers we used earlier:

UFP = 277

TDI ≈ 45

VAF = 0.65 + 0.01 × 45 = 1.10

Adjusted FP = 277 × 1.10 ≈ 305

That’s all there is to the math.

Example GSC scoring for your unified app (illustrative)

Here’s a worked example that lands on TDI = 45, with rationale aligned to your future-state unified system (PHP 8, single DB, label printing integrated):

Data communications: 3 — Web app over HTTP(S); PDF/label printing; no exotic protocols.

Distributed data processing: 2 — Central DB; app and DB are separate tiers but not federated/distributed compute.

Performance: 4 — Operational dashboards and busy screens; needs responsive CRUD and reports.

Heavily used configuration: 3 — Core product/order/warehouse functions used daily; some peak usage.

Transaction rate: 4 — Frequent order, delivery, adjustment, stocktake updates during shifts.

On‑line data entry: 5 — Many interactive forms across modules (orders, deliveries, adjustments, QA, labels).

End‑user efficiency: 4 — Lists, filters, KPIs, and label workflows focused on operator throughput.

On‑line update: 4 — High proportion of create/update/delete transactions.

Complex processing: 3 — Multi-step transactions (orders, stock reconciliation), barcode check digit, but not algorithmically heavy.

Reusability: 2 — Shared services/controllers; limited cross‑system reuse beyond this app.

Installation ease: 2 — Standard web app setup; environment config and migrations help but not zero‑touch.

Operational ease: 3 — Central logging, error handling, health checks planned.

Multiple sites: 3 — Potential multi‑site deployment or remote access; at least multi‑role, possibly multi‑location.

Facilitate change: 3 — Migrations, modular services, tests improve agility; not fully plug‑and‑play domain modules.

Sum = 45 → VAF = 1.10 → Adjusted FP ≈ 277 × 1.10 ≈ 305

### Totals

- Unadjusted Function Points (UFP) = ILF 124 + EIF 0 + EI 57 + EO 53 + EQ 43 = 277 UFP

- Adjusted FP: VAF ≈ 1.10 → 277 × 1.10 ≈ 305 FP

### What is included in each category

- ILF: All operational master and transactional tables plus label settings and print log (maintained by the app).

- EIF: None (no external files post‑migration).

- EI: All create/update transactional processes (orders, deliveries, adjustments, QA, stocktakes), maintenance screens, login, label settings, and print job initiation.

- EO: Reports/dashboards with derived data and the barcode label output.

- EQ: Non‑derivative lists and detail views (query/browse).

# Putnam Software Life Cycle

Putnam estimate for a 6‑week, low‑KLOC unified release

Assumptions

- Schedule fixed at 6 weeks (~1.5 months).

- Very low code volume target: 1.0–2.0 KLOC net.

- Modern PHP 8.x, PDO, utf8mb4; minimal router/templates; no heavy framework migration beyond essentials.

- Calibrated to a “good” environment: small team, existing code to adapt, high reuse of current UI and queries.

- Goal: unify runtime and DB access, bring FruitLabels into MariaDB, deliver a single coherent app.

Scope included per option

1.5 KLOC (MVP unification)

- Unify skeleton: front controller + minimal router; shared header/footer/templates.

- DB modernization: replace mysql_* with PDO across the most‑used pages (products, customers, orders list/view, deliveries list/add, adjustments add).

- Auth/session: password_hash/password_verify; session hardening; CSRF helper; gate routes by role.

- FruitLabels migration: label_product_settings + label_print_log tables; simple CRUD UI; print action stub (compute EAN‑13 check digit or Code128 payload) and log.

- Config: .env, centralized DB config; least‑privilege DB user.

- Dashboards: basic KPIs (sales/low stock; deliveries today/adj 30d) re‑implemented.

- Migrations: baseline schema + label tables.

- Tests/tooling: static analysis baseline; a few smoke tests for services.

- Transactions around stock‑affecting flows (orders, deliveries, adjustments).

- Pagination on large lists (products, orders, deliveries).

- Reports: monthly sales and stock KPIs with Chart.js (current version, HTTPS).

- Label print UI improvements: copies, pack date, printer name capture; more robust print logging.

- Basic RBAC management UI.

- QA sample flows unified; stocktake start/list/view with improved summaries.

- CI job for lint + static analysis + tests.

Risks and controls

- Risk: Scope creep beyond 1.5–2.0 KLOC will overrun the 6‑week window (Putnam’s cubic effort penalty).

- Control: Lock scope to “must‑haves” above; defer noncritical rewrites and UI polish.

- Risk: Integration defects (PDO migration, transactions).

- Control: Transactional tests for stock‑affecting flows; dry‑run on a DB copy before cutover.

- Risk: Label printing edge cases (GTIN base vs full EAN‑13).

- Control: Validate GTIN base length (12), unit tests for check digit; log payload_type/payload_value.

# Strategic Requirements:

Security: Modern authentication, individual user accounts with audit trails, CSRF protection, prepared statements preventing SQL injection. Research demonstrates that maintaining end-of-life PHP exposes organisations to documented vulnerabilities in older versions.

Reliability: Applications requiring strong consistency mandate ACID compliance to prevent data corruption and inventory discrepancies, preventing scenarios where 'two customers attempt to purchase the last item in stock' simultaneously. Utf8mb4 charset eliminates encoding issues.

Efficiency: Unified codebases reduce maintenance burden, integrated label printing eliminating manual synchronisation, supplier master data preventing data re-entry, and input validation reducing errors. Research indicates organisations modernising legacy applications report reduction in operational costs and faster time-to-market.

Compliance: Individual accountability through personal logins, complete audit trails for regulatory requirements, role-based access control limiting data exposure.

Maintainability: PHP 8.3 supported with security patches through 2028 as minimum. Will retain functionality with later PHP 8.x, allowing simplified future migrations.

# Legacy Systems Consultation Meeting Summary

Date: 10 October
Meeting Type: Systems Review / Requirements Gathering
Purpose: To understand the current UK Fruit legacy systems, identify operational pain points, and collect requirements for a modernized, minimally disruptive replacement system.

Attendees

| Name | Role | Department/Team |
| --- | --- | --- |
| Daniel | Systems Analyst | Project Team |
| Ray | Systems Analyst | Project Team |
| Luke | Systems Analyst | Project Team |
| Ben Flowers | Warehouse Manager | Warehouse & QA |
| Julie | Lead Office Administrator | Office Administration |
| (Mentioned) Becky | Office Assistant | Office Administration |
| (Mentioned) Jerry | Client Relations Officer | Office Administration |
| (Mentioned) Peter, James, Sadie, Batman | Warehouse / QA Staff | Warehouse |
| (Mentioned) Charlie Dodds | Company Director | Executive |
| (Mentioned) Scott | Former IT Manager | IT (Left company) |

Overview of Current Systems

- Three legacy systems currently in use:

  - Front-of-House (Office) System – used for order management, invoicing, and client records.

  - Warehouse System – manages inventory and QA processes.

  - FruitLabel – label printer standalone, Windows XP based.

- Core hardware includes:

  - PCs recently upgraded to Windows 11

  - Hand scanners (barcode-only)

Key Observations & Issues

1. System Age & Maintenance

- System considered outdated and difficult to modify.

- Former IT manager (Scott) left several months ago; no current IT oversight.

- Backup arrangements unclear — possibly ad hoc via USB devices.

2. Data Entry & Validation

- Frequent user entry errors due to lack of validation or standardisation.

- Need for enforced input formats and field validation (e.g., SKU or ID code structure).

3. Label Printing Process

- Label printer operates independently from the main system.

- Daily manual updates create duplication of effort.

- Printer prone to crashes and runs on obsolete hardware.

- Requirement: integrate label printing into main system; enable QR code and barcode compatibility.

4. Stock Variance Handling

- Current process for approving stock variances is slow and repetitive.

- Once a variance is approved, the user must manually navigate back to the list.

- Suggested improvement: “ticket-style” workflow allowing sequential review and confirmation.

5. Quality Assurance (QA) Process

- QA results depend heavily on user judgment.

- Lacks automated validation for product criteria (e.g., temperature, sweetness).

- Proposal: introduce system-defined thresholds for automatic pass/fail outcomes.

6. Supplier & Product Data

- Supplier details retyped manually with each order.

- Duplicate SKU codes cause label printer failures.

- Proposal: use dropdown lists for suppliers/customers and enforce unique SKU validation.

7. Reporting & Usability

- Delivery records lack filters or pagination, causing performance and usability issues.

- Office staff request:

  - Reporting on best-selling products and top customers.

  - Automated generation of reports and invoices directly from system data.

8. Security & Access Control

- Warehouse users share generic logins (e.g., “WHClark”, “QATech”).

- Passwords possibly stored in shared spreadsheets.

- Office staff use personal accounts.

- Recommendations:

  - Individual user accounts with defined permissions.

  - Implementation of audit trails for key transactions.

9. Hardware Compatibility

- Label printer and barcode scanners are outdated but functional.

- Windows 11 upgrade caused driver issues.

- Any new system must remain compatible with existing devices.

10. Communication & Change Management

- Some staff were unaware of upcoming system changes.

- Mixed attitudes: preference for minimal disruption but recognition of system limitations.

- Emphasis on clear communication and phased implementation.

Desired Features / Success Criteria

| # | Requirement | Description |
| --- | --- | --- |
| 1 | Minimal Disruption | Maintain familiar workflows for staff. |
| 2 | Integrated Label Printing | Incorporate QR/barcode generation within main system. |
| 3 | Input Validation | Enforce data format consistency. |
| 4 | Improved Variance Workflow | Streamlined approval process with auto-tracking. |
| 5 | Automated Reporting | Generate customer/product reports and invoices automatically. |
| 6 | Supplier/Customer Dropdowns | Pre-approved list for faster data entry. |
| 7 | System Backups | Automatic and verifiable backup routines. |
| 8 | User Access Control | Individual logins, roles, and audit logs. |
| 9 | Dashboard Improvements | Clickable navigation from summary metrics. |
| 10 | Unified System | Eliminate duplicate data entry and manual replication. |

Follow-Up Actions

- Site Observation: Schedule review of the stock variance process.

- Documentation Review: Obtain and assess the current user guide for data input standards.

- Technical Proposal: Develop system redevelopment plan addressing:

  - Integration of labeling system

  - Data validation and reporting enhancements

  - Security and backup improvements

  - Minimal disruption migration strategy

Meeting Conclusion

Participants acknowledged the need for a system upgrade, provided that change is gradual and minimally disruptive. The project team will prepare formal proposals addressing integration, automation, and data management improvements.